# OC Pipeline: Phase-by-Phase Implementation Checklist

## Phase 0: Foundation & Setup (Weeks 1-3)

### 0.1 Project Infrastructure

- Initialize Git repository with main/develop/feature branch strategy

- Set up GitHub Actions CI/CD pipeline

- Configure ESLint, Prettier, TypeScript strict mode

- Create .env.example with all required variables

- Set up Vercel project for frontend deployment

- Set up Render project for backend deployment

- Configure Supabase project (dev/staging/prod)

- Create project documentation structure (docs/, README.md)

### 0.2 Frontend Foundation

- Install React 18+, TypeScript, Vite, Tailwind CSS

- Set up shadcn/ui component library

- Create src/ directory structure (components, hooks, pages, lib, services)

- Implement QueryClient configuration (staleTime, gcTime, retry logic)

- Set up React Router with layout structure

- Create API client with interceptors (auth, error handling)

- Implement authentication context (Supabase Auth)

- Create base layout component with navigation

### 0.3 Backend Foundation

- Initialize Node.js/Express project with ES modules

- Install dependencies (express, cors, helmet, compression, morgan)

- Create src/ directory structure (routes, middleware, config, services)

- Implement error handler middleware

- Implement auth middleware (JWT verification)

- Implement RBAC middleware

- Set up logging (Morgan + custom request ID tracking)

- Create health check endpoints

### 0.4 Database Foundation

- Create PostgreSQL 15 database on Supabase

- Create migrations directory structure

- Implement migration runner script

- Create foundation tables (organizations, users, roles, permissions)

- Implement RLS policies for foundation tables

- Create audit_events table with partitions

- Seed initial roles (8) and permissions (23)

- Verify database connectivity from backend

### 0.5 Security & Compliance

- Implement NIST 800-171 security controls checklist

- Set up environment variable encryption

- Configure CORS whitelist

- Implement rate limiting (100 req/15min)

- Set up JWT token management (1hr expiry, 30-day refresh)

- Create security incident response runbook

- Document data classification levels

- Set up audit logging triggers

### 0.6 Testing & Monitoring

- Set up Jest for unit tests

- Create test utilities and mocks

- Set up Cypress for E2E tests

- Configure Sentry for error tracking

- Set up DataDog for performance monitoring

- Create health check monitoring dashboard

- Set up PagerDuty incident escalation

- Document testing procedures

Completion Criteria: All infrastructure in place, health checks passing, CI/CD pipeline green, database connected and tested.

## Phase 1: Core Modules & Caching (Weeks 4-8)

### 1.1 React Query Caching Layer

- Create queryClient.ts with optimized defaults

- Implement query key factory pattern (PRECON_KEYS, COST_KEYS, etc.)

- Create usePreconstruction.ts hook with pursuits, estimates, projects

- Create useCost.ts hook with budgets, change orders, forecasts

- Create useSchedule.ts hook with tasks, milestones, gantt data

- Implement optimistic update pattern for mutations

- Implement infinite query pagination for list views

- Create useQueryMetrics hook for cache monitoring

- Write tests for all query hooks (>80% coverage)

- Document cache invalidation strategy

### 1.2 Preconstruction Module

- Create pursuits table and RLS policies

- Create estimates table and RLS policies

- Create bids table and RLS policies

- Implement /api/v1/preconstruction/pursuits endpoints (CRUD)

- Implement /api/v1/preconstruction/estimates endpoints (CRUD)

- Create PursuitList component with React Query

- Create PursuitDetail component with dependent queries

- Create EstimateForm component with optimistic updates

- Implement pursuit status workflow (pipeline stages)

- Add audit logging for all mutations

### 1.3 Cost Management Module

- Create budgets table and RLS policies

- Create cost_codes table and RLS policies

- Create change_orders table and RLS policies

- Implement /api/v1/cost/budgets endpoints (CRUD)

- Implement /api/v1/cost/change-orders endpoints (CRUD)

- Create BudgetDashboard component

- Create ChangeOrderForm component

- Implement budget variance calculations

- Add cost forecasting logic

- Create cost tracking reports

### 1.4 Schedule Module

- Create schedule_tasks table and RLS policies

- Create milestones table and RLS policies

- Create task_dependencies table and RLS policies

- Implement /api/v1/schedule/tasks endpoints (CRUD)

- Implement /api/v1/schedule/milestones endpoints (CRUD)

- Create GanttChart component (library: react-gantt-chart)

- Create TaskList component with filtering

- Implement critical path calculation

- Add schedule variance tracking

- Create schedule health dashboard

### 1.5 Testing & Performance

- Write integration tests for all query hooks

- Test cache invalidation scenarios

- Performance test: <300ms p95 for list endpoints

- Performance test: <100ms p95 for dashboard queries

- Test RLS policies with multiple users

- Verify audit logging for all mutations

- Load test with 100+ concurrent users

- Document performance baselines

Completion Criteria: All 3 modules functional with React Query, >80% test coverage, performance SLAs met, audit logging working.

## Phase 2: CUI Compliance & Security (Weeks 9-12)

### 2.1 CUI Detection Service

- Create cuiDetectionService.ts with pattern matching

- Implement 8 CUI categories (building layout, security, infrastructure, personnel, financial, credentials, compliance, operations)

- Create regex patterns for each category

- Implement keyword matching for enhanced detection

- Create severity calculation logic (low/medium/high/critical)

- Implement recommendation generation

- Create CUI marking generator (CUI//SP-*)

- Write unit tests for detection accuracy (>95%)

- Document detection patterns and confidence thresholds

- Create false positive reduction strategy

### 2.2 CUI Compliance Widget

- Create CUIComplianceWidget component

- Implement real-time detection on content input

- Create severity indicator with color coding

- Add expandable details section (patterns, recommendations)

- Implement loading state during detection

- Create accessibility features (ARIA labels, keyboard navigation)

- Add animations for state transitions

- Write component tests (>80% coverage)

- Create Storybook stories for all states

- Document component API and props

### 2.3 Document Upload Widget

- Create CUIDocumentUploadWidget component

- Implement drag-and-drop file upload

- Add file type validation (PDF, DOCX, TXT)

- Implement text extraction from documents

- Integrate CUI detection on upload

- Create file preview capability

- Add upload progress indicator

- Implement error handling and user feedback

- Create accessibility features

- Write integration tests

### 2.4 CUI Metadata Manager

- Create CUIMetadataManager component

- Implement metadata form (marking, category, retention, authorized users)

- Add validation for all required fields

- Create metadata persistence to database

- Implement metadata audit trail

- Add metadata search and filtering

- Create metadata export functionality

- Write tests for validation logic

- Document metadata schema

- Create user guide for metadata management

### 2.5 Backend CUI Compliance

- Create cui_metadata table and RLS policies

- Create cui_audit_log table for CUI tracking

- Implement /api/v1/compliance/detect endpoint

- Implement /api/v1/compliance/metadata endpoints (CRUD)

- Add CUI detection middleware for document uploads

- Implement CUI marking enforcement on responses

- Create compliance audit reports

- Add CUI data retention job (automatic purge)

- Implement access control for CUI data

- Create compliance dashboard

### 2.6 Security Hardening

- Implement PII encryption at rest (AES-256)

- Implement PII encryption in transit (TLS 1.3)

- Add field-level encryption for sensitive data

- Implement data masking for non-authorized users

- Create security incident response procedures

- Implement threat monitoring and alerting

- Add penetration testing checklist

- Document security controls mapping to NIST 800-171

- Create security training materials

- Set up security audit schedule

Completion Criteria: CUI detection >95% accurate, all widgets functional, metadata management working, security controls implemented and tested.

## Phase 3: Advanced Features & Optimization (Weeks 13-16)

### 3.1 Risk & Quality Modules

- Create risk_register table and RLS policies

- Implement risk scoring and heat maps

- Create quality_deficiencies table and RLS policies

- Implement punch list management

- Create RiskDashboard component

- Create QualityDashboard component

- Implement risk mitigation tracking

- Add quality trend analysis

- Create corrective action workflows

- Write integration tests

### 3.2 Safety & Procurement Modules

- Create safety_incidents table and RLS policies

- Implement OSHA compliance tracking

- Create vendors table and RLS policies

- Implement vendor management workflows

- Create SafetyDashboard component

- Create ProcurementDashboard component

- Implement insurance verification

- Add lien waiver tracking

- Create safety training records

- Write integration tests

### 3.3 Advanced Caching Patterns

- Implement background refetch for real-time data

- Create selective cache invalidation strategies

- Implement cache persistence to localStorage

- Add cache size monitoring and cleanup

- Implement request deduplication

- Create cache warming strategies

- Add cache hit/miss metrics

- Implement stale-while-revalidate pattern

- Create cache debugging tools

- Document caching best practices

### 3.4 Performance Optimization

- Implement code splitting by route

- Add lazy loading for components

- Optimize bundle size (<500KB gzipped)

- Implement image optimization (WebP, responsive)

- Add service worker for offline support

- Implement virtual scrolling for large lists

- Optimize database queries (indexes, query plans)

- Add query result compression

- Implement CDN caching headers

- Performance audit with Lighthouse (>90 score)

### 3.5 Monitoring & Observability

- Set up distributed tracing (correlation IDs)

- Create custom dashboards (Sentry, DataDog)

- Implement real-time alerts for SLA violations

- Add database performance monitoring

- Create API response time heatmaps

- Implement error rate tracking by endpoint

- Add user session tracking

- Create capacity planning reports

- Set up log aggregation and analysis

- Document monitoring procedures

### 3.6 Documentation & Training

- Create comprehensive API documentation (OpenAPI/Swagger)

- Write operator guides for each module

- Create troubleshooting guides

- Document deployment procedures

- Create runbooks for common incidents

- Write database migration guides

- Create security training materials

- Document CUI handling procedures

- Create user training videos

- Set up knowledge base/wiki

Completion Criteria: All modules functional, performance optimized, monitoring in place, comprehensive documentation complete.

## Phase 4: UAT & Production Readiness (Weeks 17-20)

### 4.1 User Acceptance Testing

- Create UAT test plan (all modules)

- Recruit pilot users (5-10 from O’Neill Contractors)

- Conduct UAT sessions (2 weeks)

- Document UAT findings and issues

- Implement UAT feedback

- Conduct regression testing

- Verify accessibility compliance (WCAG 2.1 AA)

- Test on multiple browsers and devices

- Conduct performance testing under load

- Sign-off from stakeholders

### 4.2 Security & Compliance Audit

- Conduct security code review

- Perform penetration testing

- Verify NIST 800-171 compliance

- Verify SOC 2 controls

- Audit RLS policies with test users

- Verify audit logging completeness

- Test data retention policies

- Verify encryption implementation

- Conduct compliance documentation review

- Obtain security sign-off

### 4.3 Production Deployment

- Create production deployment checklist

- Set up production database backups (daily)

- Configure production monitoring and alerts

- Set up production logging and archival

- Create disaster recovery plan

- Test backup and restore procedures

- Set up production incident response team

- Create production runbooks

- Configure auto-scaling policies

- Test failover procedures

### 4.4 Go-Live Preparation

- Create go-live communication plan

- Prepare user training materials

- Set up support ticketing system

- Create support escalation procedures

- Prepare data migration plan (if applicable)

- Create rollback procedures

- Set up production monitoring dashboard

- Create post-launch support schedule

- Prepare success metrics and KPIs

- Conduct final readiness review

### 4.5 Launch & Stabilization

- Execute production deployment

- Monitor system health (24/7 for 1 week)

- Support user onboarding

- Triage and fix critical issues

- Collect user feedback

- Optimize based on production metrics

- Document lessons learned

- Create post-launch optimization plan

- Schedule follow-up review meeting

- Archive launch documentation

Completion Criteria: UAT passed, security audit passed, production deployment successful, 99.5% uptime in first week.

## Quality Gates & Sign-Offs

### Code Quality

- TypeScript strict mode: 100% compliance

- ESLint: 0 errors, 0 warnings

- Test coverage: >80% (unit/integration/E2E)

- Code review: 2 approvals minimum

- Security scan: 0 critical/high vulnerabilities

### Performance

- List endpoints: <300ms p95

- Dashboard queries: <100ms p95

- RLS enforcement: <20ms/row

- Audit queries: <1s for 1M records

- Concurrent users: 500+ at <150ms p99

### Security & Compliance

- NIST 800-171: 100% controls implemented

- SOC 2: Type II audit passed

- WCAG 2.1 AA: 100% compliance

- CUI detection: >95% accuracy

- Audit trail: 7-year immutable logs

### Documentation

- API documentation: 100% endpoints documented

- Module specs: Complete for all 16 modules

- Operator guides: One per module

- Runbooks: For all common incidents

- Training materials: Video + written guides